## Slide 1
3rd Week Meeting
Urban Green Space Mapping Through Remote Sensing for Frankfurt/Main, Germany
☃️ ☃️ ☃️ 🎄❄️ **Holiday Edition** ❄️🎄 ☃️ ☃️ ☃️

## Slide 2: Agenda
Recapping where we are in the project
  Overview plan for dataset creation
  Timeline of project
  Annotation requirement to receive a certificate of completion
  Overview teams dl strategies
  Francisco may introduce his challenge and usefullness about change detection mamba
  Vijaya introduces similar benchmarking competition
Team Building and Ground Truth Annotation Progress
  Progress Update
  Feedback about QGIS
Detailed Discussion on Input size of Data-Set
Detailed Discussion on Team‘s DL Strategies
  Read-out
  Single Teams
Q&A session about QGIS

## Slide 3: 1.1 Overview plan for dataset creation
1.
Decide into which patch sizes for geographic loacations Frankfurt can be divided into
2.
Create simplified and updated vector map which segments all regions of interest into 6 classes
3.
4.
Download satellite images of chosen geographic patches
Create DL Masks on the fly using vector data
5.
Final steps:
Inspect validity of images and masks
Generate statistic about presence of minority class (vegetation)
Potentially, adapt masks for images containing agricultural fields

## Slide 4: 1.2 where are we in the project
8th Dec ->
15th Dec ->
22nd Dec ->
29th Dec ->
5th Jan ->
12th Jan ->
19th Jan ->
26th Jan ->
2nd Feb ->
9th Feb ->
16th Feb ->
23rd Feb ->
Use this time as pseudo-holidays – do relaxedly the annotation?
Buffer time if we need an elongation to polish up?
*
**
*dataset creation starts/ first coding to clarify ideas
** coding needs to be start/ training starts

## Slide 5: 1.3 Announcement recap
Annotation of images is mandatory
If you do not help in the annotation you will receive no certificate, no access to the data and you will be excluded from the project

## Slide 6
Team | Proposed Strategy | Adapted Strategy | Initial Prediction
A | Kernel-based MESMA/ Clustering | Several? | Pixel-level classification
B | U-net | U-net | Segmentation
C | U-net and Input amplification | U-net and Input amplification | Pixel-level classification
D | DL Method of Choice | SAM-2? | Pixel-level classification
E | SGU-MLP | SGU-MLP | Pixel-level classification
F | Mamba I | Plain Mamba | Pixel-level classification
G | Mamba II | U-net/Mamba | *****????*****
H | ***Analysis of Temperature, Vegetation, Topography*** | *****????***** | *****????*****
1.4 Proposed Deep Learning Strategies
- To be discussed further later during this meeting

## Slide 7: 1.5 @Francisco -> Change Detection Mamba
https://ieeexplore.ieee.org/document/10565926
https://github.com/ChenHongruixuan/MambaCD

## Slide 8: 1.6 @Vijaya introduces benchmark competition

## Slide 9: 2. Team Building and Ground Truth Annotation Progress
Points To Discuss:
  Progress Update
  Feedback about QGIS

## Slide 10: Checklist
Do you have an overview who is in your team (actively)?
Has your team a dedicated spreadsheet to know who works on which images?
Have you installed the LTR version of QGIS?
Have you noted down which images you are gonna work on?
  https://docs.google.com/spreadsheets/d/11wqoOhFnsQ-JCstanNbjnTP3d_6l-2KFgdWjMoxaIrg/edit?pli=1&gid=0#gid=0
Have you seen the segmentation Isabella provided?
Have you installed the Open Street Map plugin? -> QuickOSM
Regarding specific QGIS operations:
  Have you taken a look on the vector menu which options it provide?
  Do you know how to create a new layer?
  Do you know how to edit a layer?
  Do you know how to copy an object?
  Do you know how to tag a layer with „Omdena_category“?

## Slide 11: Sample Output
-> TIP: do trees as often as possible as polygons and not as dots

## Slide 12: 2. Team Building and Ground Truth Annotation Progress
Team | No. of Images Allocated
A | 40 images allocated
B | 40 images allocated
C | Some extra photos due to inactive members
D | 12 photos only?
E | 40 images allocated
F | 40 images allocated
G | 40 images allocated
H | Not allocated yet
Feedback? :

## Slide 13: 3. Detailed Discussion on Input size of Data-Set

## Slide 14: 128 pixels * 128 pixels
1 patch = 1280 m * 1280 m
Frankfurt: 152 patches (-> plus 1 more year if needed)
Potsdam: 3 patches
MULC: more than 1‘000 patches
Suggestions:
  Take 5 images (different time points) per location for Frankfurt and Potsdam – repeat once for shifted geographies
  Select locations from MULC (only 2 time points per location) so that the final number of MULC images is supposed to be equal to final number for Frankfurt and Potsdam (=775 MULC locations)
  Perform data augmentation on all images to increase dataset by a factor of 7
  Final dataset: ~21‘700 images

## Slide 15: Consequences of dataset size on neural network architecture
U-net: a depth of 4 to 5 levels (4–5 downsampling steps, reducing from 128×128 to 8×8 or 4×4 at the bottleneck)?
With such a depth, class weights are likely needed to detect the minority class or loss weighting
Also, needed is an appropriate metrics like F1-score or precision-recall
Measures against overfitting have to be taken, such as dropout, batch normalization, or L2 regularization
On the upside: it is doable with our computational resources
ALSO – look into U-net variants designed for smaller dataset sizes: U-Net++ - but also have a look on other ideas in literature such as TinyU-Net, Squeeze U-Net etc.

## Slide 16: 4. Detailed Discussion on Team‘s DL Strategies

## Slide 17: 4.1 Target Read-out
Vegetation Space
Chlorophyll content of pixel
  The uncertainty measure for our prediction we can account for
  Advantage: can account for different vegetation densities in mixed pixels
  Likely Method: Using Spectral indices
  Chlorophyll Index (CIred-edge): (NIR/Red-edge)−1(\text{NIR}/\text{Red-edge}) - 1(NIR/Red-edge)−1
  MERIS Terrestrial Chlorophyll Index (MTCI): (Red-edge3−Red)/(Red-edge3−Red-edge1)
  The above in combination with NDVI/EVI or Sentinel-1 measures (e.g. vegetation density based on backscatter)
Please, help research about these concepts!!

## Slide 18: Plan of Team C
Proposal
  U-net with softargmax: https://arxiv.org/pdf/1903.06562
  Use Input Amplification as originally suggested: https://www.sciencedirect.com/science/article/pii/S2352938524000168
  May need to work with spectral indices
  Adjust Loss function (use weighted loss functions?)
  Establish measures against overfitting

## Slide 19: Plan of Team D
Proposal: Segment anything model 2
  Change input layer that the model can handle multispectral images
  Replace the mask output head with a per-pixel classification head that generates probabilities for each pixel across multiple classes
  Enhance the decoder to support dense pixel-level classification. This involves increasing its capacity to model fine-grained spatial details and directly output per-pixel probabilities
  Adjust loss function to categorical cross-entropy or Kullback-Leibler (KL) divergence
  Use evaluation metrics like mean squared error (MSE) or log loss to evaluate the quality of probabilistic outputs
  Fine-tune SAM on pixel-labeled datasets where mixed-class probabilistic outputs are annotated

## Slide 20: Plan of Team A
Use different pixel-level classification methods and compare them
  https://www.mdpi.com/2072-4292/15/11/2832
  https://arxiv.org/pdf/2001.07307
  https://www.cedric-richard.fr/Articles/chen2011novel.pdf

## Slide 21: Other teams‘ plans (as of now):
Team E: SGU-MLP? Pixel-level classification? Involved role in the dataset generation phase?
Team F: discussing different mamba options? Pixel-level classification?
Team G: U-net/Mamba? Output?
Team H: ??

## Slide 22: 5. Q&A session about QGIS

## Slide 23: Outcomes
One of Francisco‘s approaches (besides CD mamba involving ensemble model): https://element84.com/machine-learning/finding-changes-on-the-earth-with-natural-language
  https://github.com/satellite-image-deep-learning/techniques
  https://github.com/sacridini/Awesome-Geospatial
  https://livingatlas.arcgis.com/en/browse/?q=dlpk#q=dlpk&d=2
Paste your name next to the images you are working on in this list: https://docs.google.com/spreadsheets/d/11wqoOhFnsQ-JCstanNbjnTP3d_6l-2KFgdWjMoxaIrg/edit?pli=1&gid=0#gid=0
Install OSM in QGIS using the QuickOSM plugin
Augmentation strategy: specify it
  Slack channel will be set up to discuss data set creation
Create channel to discuss read-out (vegetation area vs chlorophyll content)
The channels:
  https://omdenaberlinu-coz3160.slack.com/archives/C086S3SMARG
  https://omdenaberlinu-coz3160.slack.com/archives/C086KFAVDF0

## Slide 24
https://arxiv.org/pdf/2111.07942
https://arxiv.org/pdf/2305.16239